## Slide 1
RPA All Projects report
Completed Projects To Date |  | 
Name | Benefits | Benefits
Cash Matching ILHWB-679 includes Excel VBA Macro | Daily task, saves 1hr30mins per day/30hrs per month | 
AIB Cash Matching ILHWB-686 includes Excel VBA Macro | Daily task, saves 1hr30mins per day/30hrs per month | 
AVB Budget ILHWB-688 includes Excel VBA Macro | Monthly task, saves 5hrs per month | 
AP Detail ILHWB-824 | On demand Task, approx. 2hrs per month | 
Premium Receivable ILHWB-716 (9 individual processes) includes Excel VBA Macro | Monthly task, saves 7hrs per month | 
RES Return ILHWB-628 Excel VBA Macro | Monthly task, saves 7hrs per month | 
Split billing ILHWB-866 includes Excel VBA Macro | Weekly task, saves 16hrs per month | 
Aged Debt ILHWB-965 & 961 includes Excel VBA Macro | Weekly task, saves 12hrs per month | 
On Demand RPA Bot functionality | Allows users to trigger a bot process by email | 
Broker Output Activity ILHWB-986 Excel VBA Macro | Modified existing VBA Macro to correct data corruption issue | 
Workstream: Optimise
Project Name: Robotic Process Automation (RPA)
Project description: Implementing RPA to automate business processes
RPA Developer: Anthony Slator IT Lead: Gerard Coughlan Kanban: https://jirasrv:8443/secure/RapidBoard.jspa?rapidView=915
Date: 27/07/2021
RAG | This Week’s RAG | Last Week’s RAG
Rationale |  | 
Upcoming and under development initiatives |  | 
Name | JIRA # | Start Date
Split Billing Reminder Letters RPA | ILHWB-982 | TBA
Aged Debt Reminder Letters RPA | ILHWB-1002 | TBA
Update Power BI from JIRA | ILHWB-979 | TBA
Actuarial Mass Lapse Excel | ILHWB-987 | TBA
Cash Matching Remittance | ILHWB-990 | TBA
Under Development |  | 
PSS Reasons Creation (Blocker) | ILHWB-895 | 24/05/21
Adding PSS Reason to Plan (Blocker) | ILHWB-959 | 15/07/21
Cash Matching Invoices | ILHWB-989 | 25/07/21
Add New Joiner to Group Scheme | ILHWB-1001 | 05/07/21