## Slide 1
RPA Weekly Status report
Summary – Progress this week
Add new Joiners to Group Scheme (API) ILHWB-1001 Tested with Anya, need to correct and test macro to ensure data is correct Verify if blanks can be allowed, check phone number Product PSS Reason ILHWB-895 & 959 Tested bulk upload, some minor corrections made and tested further Waiting on a OH Live production account to be created for the Bot
Next week
Add new Joiners to Group Scheme (API) ILHWB-1001 Continue testing processes and adjust with Anya’s help Split Billing Reminder Letters ILHWB-982 Waiting for Acrobat Pro version to be installed on bot, request sent to GWLE Aged Debt Reminder Letters ILH-1002 Begin bot development, arrange call with Margaret Dunn to raise issue with Invoice Numbers and letter format
Completed Projects |  | 
Name | Benefits | Benefits
Workstream: Optimise
Project Name: Robotic Process Automation (RPA)
Project description: Implementing RPA to automate business processes
RPA Developer: Anthony Slator IT Lead: Gerard Coughlan Kanban: https://jirasrv:8443/secure/RapidBoard.jspa?rapidView=915
Date: w/e 10/09/2021
RAG | This Week’s RAG | Last Week’s RAG
Rationale |  | 
Upcoming initiatives |  | 
Name | JIRA # | Start Date
Cash Matching Invoices | ILHWB-989 | 26/07/2021
Cash Matching Remittance | ILHWB-990 | 03/08/2021
Aged Debt Reminder Letters | ILHWB-1002 | TBA
Split Billing Reminder Letters | ILHWB-982 | 05/08/2021
Add New Joiners to Group Schemes (API) | ILHWB-1001 | 12/08/2021
Actuarial Mass Lapse | ILHWB-987 | TBA