## Slide 1
RPA Weekly Status report
Summary – Progress this week
Add new Joiners to Group Scheme (API) ILHWB-1001 Added age rule for dependants, policy only quoted at certain ages per company. Spoke to Anya about Phone numbers issue in API, number cannot be blank, split mobile number and land line numbers in Macro, added rule in bot to determine which API upload to run depending on Phone number. Addon rule has been added in API Boston Science Reporting ILHWB-1139 Added network path for output files, process has been fully tested and is now live Metadata Upload Hyperscience ILHWB-1168 Had some issues with the bot not being able to unzip a folder on the network, moved download location to bot after more disk space added to bot, test and working. This process has been tested and is not live. SAP Software upgrade There was a forced upgrade of SAP on the bot and my machine, I had to test and adjust all SAP process to allow for some small differences between the old version and new version, all complete and live
Next week
Add new Joiners to Group Scheme (API) ILHWB-1001 Continue testing of process Bot runner issue There has been issues with the VM and Bot runners this week which I have been trying to resolve. The bot VM’s were migrated last week and there seems to be some issues. One issue that needs to be addressed is the bot not being able to run in an unattended state, auto login issue. I have been in contact with Brian Farren about this and he has given me a fix but this has not fixed the issue, will resume next week on this Aged Debt Letters New letters are expected, just need to add to process and test
Completed Projects |  | 
Name | Benefits | Benefits
Boston Science Reporting ILHWB-1139 | Builds complex reports each month, saved 8 hours per month | 
Metadata Upload Hyperscience ILHWB-1168 | Removes manual upload of data to Hyperscience | 
Workstream: Optimise
Project Name: Robotic Process Automation (RPA)
Project description: Implementing RPA to automate business processes
RPA Developer: Anthony Slator IT Lead: Gerard Coughlan Kanban: https://jirasrv:8443/secure/RapidBoard.jspa?rapidView=915
Date: w/e 12/11/2021
RAG | This Week’s RAG | Last Week’s RAG
Rationale |  | 
Upcoming initiatives |  | 
Name | JIRA # | Start Date
Cash Matching Invoices | ILHWB-989 | 26/07/2021
Cash Matching Remittance | ILHWB-990 | 03/08/2021
Aged Debt Reminder Letters | ILHWB-1002 | 29/09/2021
Split Billing Reminder Letters | ILHWB-982 | 05/08/2021
Add New Joiners to Group Schemes (API) | ILHWB-1001 | 12/08/2021
Actuarial Mass Lapse | ILHWB-987 | TBA