## Slide 1
RPA Weekly Status report
Summary – Progress this week
Add new Joiners to Group Scheme (API) ILHWB-1001 Meeting with Anya on Wednesday to discuss an issue I was having with Addons, we had allows blank Addons in excel to have a -1 value but this did not work changed to 0 value and worked. Tested process to create quotes and then to purchase policy, all working as planned. Bot runner issue Been in contact with Brian and Frank O’Sullivan during the week about this ongoing issue, test platforms and SQL DB’s will be moving Azure Express route from Abbey St to CoLo over the weekend, to check on Monday if problem is resolved. Aged Debt Letters ILHWB-1002 Testing bot with new letters, tests are successful, waiting on a date variable clarification, should go live next week. PSS Reasons Creation ILHWB-895 Bot account created in OH Live Prod, tested process in UAT, some slight changes required, modified bot process to allow to run in OH Live Prod.
Next week
Add new Joiners to Group Scheme (API) ILHWB-1001 Set up some time to have a call with Anya to discuss adding dependants issue, changes and testing Aged Debt Letters ILHWB-1002 Finish testing, get output validation before pushing live Boston Science Reporting ILHWB-1139 Set up call with Lisa Kendrick to discuss issue with bot output in excel template, adjust and test Start Apple excel template, discuss with Margaret Dunn
Completed Projects |  | 
Name | Benefits | Benefits
List the items completed – include JIRA # |  | 
Workstream: Optimise
Project Name: Robotic Process Automation (RPA)
Project description: Implementing RPA to automate business processes
RPA Developer: Anthony Slator IT Lead: Gerard Coughlan Kanban: https://jirasrv:8443/secure/RapidBoard.jspa?rapidView=915
Date: w/e 19/11/2021
RAG | This Week’s RAG | Last Week’s RAG
Rationale |  | 
Upcoming initiatives |  | 
Name | JIRA # | Start Date
Cash Matching Invoices | ILHWB-989 | 26/07/2021
Cash Matching Remittance | ILHWB-990 | 03/08/2021
Aged Debt Reminder Letters | ILHWB-1002 | 29/09/2021
Add New Joiners to Group Schemes (API) | ILHWB-1001 | 12/08/2021
Actuarial Mass Lapse | ILHWB-987 | TBA
PSS Reasons Creation (Blocker) | ILHWB-895 | 24/05/21
Adding PSS Reason to Plan (Blocker) | ILHWB-959 | 15/07/21