## Slide 1
RPA Weekly Status report
Summary – Progress this week
Add new Joiners to Group Scheme (API) ILHWB-1001 Added employee number to API Upload, modified bot to allow for rules regarding Split Billing and automatic policy purchases. Aged Debt Reminder Letters ILH-1002 Created PDF’s for new letters, waiting for final approval from Margaret before go live Boston Science Reporting ILHWB-1139 Had a meeting with Rory and Lisa Kendrick to discuss how Boston science DB queries are run, Rory to forward on scripts. Added function to excel template to remove duplicate entries for policy holders, sums values of duplicate entries.
Next week
Add new Joiners to Group Scheme (API) ILHWB-1001 Arrange call with Margaret to discuss what we should do with over 35 dependants, test purchasing of policy for new joiners Aged Debt Reminder Letters ILH-1002 Waiting for final approval Boston Science Reporting ILHWB-1139 Develop bot to get Boston Science member listing from Power BI, adjust macro if needed after validation. See if bot can run/retrieve report that is currently done by IT (Where it comes from and how to get it) Call on Tuesday regarding a bot build to upload metadata to Hyperscience
Completed Projects |  | 
Name | Benefits | Benefits
Workstream: Optimise
Project Name: Robotic Process Automation (RPA)
Project description: Implementing RPA to automate business processes
RPA Developer: Anthony Slator IT Lead: Gerard Coughlan Kanban: https://jirasrv:8443/secure/RapidBoard.jspa?rapidView=915
Date: w/e 22/10/2021
RAG | This Week’s RAG | Last Week’s RAG
Rationale |  | 
Upcoming initiatives |  | 
Name | JIRA # | Start Date
Cash Matching Invoices | ILHWB-989 | 26/07/2021
Cash Matching Remittance | ILHWB-990 | 03/08/2021
Aged Debt Reminder Letters | ILHWB-1002 | 29/09/2021
Split Billing Reminder Letters | ILHWB-982 | 05/08/2021
Add New Joiners to Group Schemes (API) | ILHWB-1001 | 12/08/2021
Actuarial Mass Lapse | ILHWB-987 | TBA
Boston Science Reporting | ILHWB-1139 | 13/10/2021